## Slide 1: Team 234 Sprint 2 CaPS WebApp
Gal fisher [GFISHER]
Laura Miller [lauramil]
Ruben Aurelio Puebla Gutierrez (Sprint master) [rpueblag]

## Slide 2: Idea & Specification
Create a web app that will lower the “activation energy” for students to get psychological help. Extend CaPS capabilities through a comprehensive site to receive different kinds of services and treatments. Build an online framework for diagnosis and therapy.
CaPS
Main Site
Emergency Chat
Receptionist Chat
Counselor Chat
Admin Site
Profile Management
Exercises
Tasks Framework
Testing

## Slide 3: Sprint 2 Backlog
Task |  | Owner | Done?
Front-End | Django Templates | Laura | v
 | CaPS Static pages & style |  | v
 | Tasks Front-End |  | v
Back-End - CaPS | CaPS Models | Gal | v
 | CaPS Forms |  | v
 | CaPS Views |  | v
Tasks Framework | Tasks Models | Aurelio | v
 | Tasks API – Back-End |  | v
 | Tasks API – AJAX |  | v
 | Admin Site |  | v
Testing | 100% coverage for CaPS (Full-Stack) | Everyone | V (110+)

## Slide 4: Retrospective
Integrating multiple technologies (Websockets, AJAX, Django…)
Designing and implementing an Independent Framework
Testing the Full Stack (Front-End tests, Chat tests, Back-End tests).

## Slide 5: Sprint 3 goals
- Testing Task Framework
- Testing + Improving Usability
- Adding Compatibility Measure Quiz
- Deploying

## Slide 6: Questions?
Thanks for listening!